Geethanjali College of Engineering and Technology (Autonomous)

Accredited by NAAC with A⁺ Grade; B.Tech. CSE, EEE, ECE accredited by NBA

Sy. No: 33 & 34, Cheeryal (V), Keesara (M), Medchal District, Telangana – 501301

Department of Computer Science and Engineering

Project – Progress Review Report (3rd Review)  AY:25-26 April 2026

Date: _______________________

| Batch Number: | CSE2526MNP-E9 | Section: | CSE-E |
| --- | --- | --- | --- |
| Project Title: | Voice of Village: Fund Transparency & Issue Reporting System |  |  |
| Project Domain: | E-Governance (Web-Based Application) |  |  |
| Project Guide & Designation: | CH. Sandhya, Assistant Professor |  |  |

Student Details

| Sl. No. | Roll Number | Student Name | Contact Number | Signature & Date |
| --- | --- | --- | --- | --- |
| 01. | 22R11A05M9 | Peraboina Uday Yadav | 9959584865 |  |
| 02. | 22R11A05N9 | Vonteru Satwik Reddy | 7801041972 |  |
| 03. | 22R11A05M0 | M. Manikanth Reddy | 9392007048 |  |

1. Problem Statement (Brief)

Rural areas face a significant lack of transparency and accountability in the management of government funds, where villagers are often unaware of allocations, expenditures, and project progress. Additionally, there is no efficient and accessible system for villagers to report local issues or track their resolution. This leads to mismanagement, delayed problem-solving, and reduced citizen participation in village development. Hence, there is a need for a digital platform that ensures transparent fund tracking and provides a structured issue reporting and monitoring system for effective rural governance.

2. Objectives of the Project

- To develop a web-based system that provides complete transparency in village fund allocation, expenses, and budget tracking.

- To design an efficient issue reporting mechanism that enables villagers to submit complaints and track their resolution status.

- To enhance accountability in rural governance by maintaining clear and accessible records of financial transactions and development activities.

- To improve communication between villagers and authorities (sarpanch/admin) through a centralized digital platform.

- To encourage active citizen participation in village development by providing an easy-to-use and accessible interface.

3. Project Status

Percentage of Project Completed (till Review 3): 100%

Percentage of Project Work Pending (if any): 0%

3b. Status of Paper Publication

(Provide Journal / Conference details)

(Tick ✔ all appropriate items below)

4. System Architecture & Design Validation

Architecture Type:   ☐ Monolithic    ☐ Microservices    ✔ Layered

Architecture Checks

- ✔ Clear separation (UI / Business Logic / DB)

- ✔ API design follows REST/standards

- ✔ Scalable design considered

- ✔  Loose coupling between modules

Architecture Diagram Finalized:   ✔ Yes    ☐ No

5. Technology Stack Proposed

| Frontend | React.js | Backend | Express.js |
| --- | --- | --- | --- |
| Database | SQL | Tools / APIs | Postman, Git, Github |

6. Code Quality Review

Maintainability

- ✔  Clean, readable code

- ✔  Functions < 50 lines (good practice)

- ✔  No hardcoded values

Standards & Practices

- ✔  Follows coding standards (PEP8 / Java conventions etc.)

- ✔  Meaningful variable/function names

- ✔  Code comments where necessary

Advanced Checks

- ✔  DRY (No duplication)

- ✔  Proper error handling (try/catch)

- ✔  Logging implemented

7. Project Modules Identified

| Module Name | Description | Assigned Member | % of Completion |
| --- | --- | --- | --- |
| User Management | Handles user registration, login, authentication, and role-based access (Admin/Villager).. | Satwik Reddy | 100% |
| Fund Management | Manages government fund allocation, expenses, and remaining budget details. | Satwik Reddy | 100% |
| Issue Reporting | Allows villagers to report issues like water, roads, electricity, etc. | Uday | 100% |
| Issue Tracking & Status | Tracks complaints and updates status (pending/resolved/in-progress). | Satwik Reddy | 100% |
| Admin Dashboard | Provides admin (sarpanch) with control over funds, issues, and reports. | Uday | 100% |
| Frontend Interface | Develops UI using React.js for user interaction and responsiveness. | Uday | 100% |
| Backend & Database | Handles server logic, APIs, and database (Node.js, MongoDB). | Satwik Reddy | 100% |
| Testing & Validation | Performs system testing, debugging, and validation using tools like Postman. | Manikanth | 100% |

Integration Check

All modules integrated: ✔ Yes    ☐ No          APIs/interfaces working: ✔ Yes    ☐ No

Data flow between modules verified: ✔ Yes    ☐ No

Integration Issues (if any): __________________________________________________

8. Working Prototype (Deep Verification)

System Type:   ✔ Web    ✔ Mobile    ✔ Desktop    ☐ ML    ☐ IoT

Functional Flow Validation

| Feature | Input Given | Output Observed | Status |
| --- | --- | --- | --- |
| User Login/Signup | Valid user credentials | User successfully authenticated and redirected to dashboard | ✔ Pass ☐ Fail |
| Fund Details Viewing | Request to view fund data | Displays allocated funds, expenses, and remaining balance clearly | ✔ Pass ☐ Fail |
| Issue Reporting | User submits complaint details | Issue successfully recorded with unique ID | ✔ Pass ☐ Fail |
| Issue Tracking | Request to track issue status. | Displays current status (Pending/In Progress/Resolved) | ✔ Pass ☐ Fail |

End-to-End Workflow Executed: ☐ Yes    ☐ No          Real Data Used: ☐ Yes    ☐ No

Deployment

✔ Local    ✔ Cloud    ☐ Hybrid

URL / Access Details: _____________________________________________

9. Code Quality Audit (Detailed)

Code Structure

- ✔  Proper modularization (functions/classes)

- ✔  Separation of concerns (UI/Logic/DB)

- ✔  Reusability implemented

Coding Standards

- ✔  Naming conventions followed

- ✔  Indentation & formatting proper

- ✔  No redundant/duplicate code

Complexity & Optimization

- ✔  Efficient algorithms used

- ✔  Time/space complexity considered

- ✔  Code optimized for performance

Version Control

- ✔  Git used

- ✔  Regular commits present

- ✔  Meaningful commit messages

Repository Link: _____________________________________________

10. Testing & Validation (Deep Checks)

Testing Coverage

- ☐  Unit Testing

- ✔  Integration Testing

- ✔  System Testing

- ✔  User Acceptance Testing

Test Case Coverage

Total Test Cases: 06          Covered Modules (%): 90%

Sample Test Case

| Test ID | Scenario | Input | Expected | Actual | Status |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | Verify user registration | Account created successfully | Account created and user redirected to dashboard | ✔ Pass ☐ Fail |
| TC-002 | User Login | Verify login functionality | User redirected to dashboard | User successfully logged in and redirected to homepage | ✔Pass ☐ Fail |
| TC-003 | View Fund Details. | Request to view fund data | Fund details displayed correctly | Fund allocation, expenses, and balance shown accurately | ✔Pass ☐ Fail |
| TC-004 | Issue Reporting | Submit issue details | Issue recorded successfully | Issue submitted and unique ID generated | ✔ Pass ☐ Fail |
| TC-005 | Issue Tracking | Track issue status | Correct status displayed | Issue status (Pending/In Progress/Resolved) shown correctly | ✔ Pass ☐ Fail |
| TC-006 | Admin Update. | Admin updates issue/fund | Data updated successfully | Changes reflected instantly in system | ✔ Pass ☐ Fail |

11. Debugging & Issue Tracking

Issues Log

| Issue | Root Cause | Fix Applied | Status |
| --- | --- | --- | --- |
| Fund data not updating correctly | API response delay / improper state handling | Fixed API calls and improved state management | ✔ Resolved ☐ Pending |
| Issue submission failure | Missing validation in input fields | Added proper form validation and error handling | ✔ Resolved ☐ Pending |
| Issue status not updating | Incorrect backend logic mapping. | Corrected status update logic in backend | ✔ Resolved ☐ Pending |
| Login authentication error | Token/session handling issue | Implemented proper JWT authentication | ✔ Resolved ☐ Pending |

Debugging Approach

- ✔ IDE Debugger

- ✔  Logs/Tracing

- ✔  Breakpoints

- ✔  Monitoring Tools

Improvements After Debugging

- ✔  Performance improved

- ✔  Errors reduced

- ✔  Stability increased

12. Performance & Security Checks

Performance

Avg Response Time: 1 second

Load Handling: ✔ Tested    ☐ Not Tested          Bottlenecks Identified: ☐ Yes    ☐ No

Security

- ✔  Input validation

- ✔  Authentication implemented

- ✔  Authorization controls

- ✔  Data encryption (if applicable)

13. Documentation Verification

| Document | Prepared | Verified | Remarks |
| --- | --- | --- | --- |
| SRS | ✔ | ✔ | Complete |
| Design (UML/Architecture) | ✔ | ✔ | UML Included |
| Algorithm/Flowcharts | ✔ | ✔ | Clear |
| Database Schema | ✔ | ✔ | Normalized |
| Final Report | ✔ | ✔ | Reviewed |
| User Manual | ✔ | ✔ | Simple |

14. Presentation & Communication

- ✔  Problem clearly defined

- ✔  Methodology explained

- ✔  Architecture diagram included

- ✔  Results & outputs shown

- ✔  Conclusion & future scope included

15. Demo Readiness

- ✔  Live demo stable

- ✔  Backup demo available

- ✔  All members can explain

16. Individual Contribution (Strict Check)

| Member | Module Handled | Lines/Work Done | Explanation Ability |
| --- | --- | --- | --- |
| P.Uday | Frontend Interface, Admin Dashboard, Issue Reporting UI | Developed responsive UI using React.js, designed dashboard, implemented forms for issue reporting and data display | ✔ Good ☐ Avg ☐ Poor |
| V. Satwik Reddy | Backend & Database, User Management, Fund Management, Issue Tracking | Implemented server-side APIs, authentication (JWT), database design (MongoDB), fund tracking logic, and issue management system | ✔ Good ☐ Avg ☐ Poor |
| M.Manikanth | Testing & Validation, API Testing | Performed system testing, integration testing, validated APIs using Postman, identified and helped fix bugs | ✔ Good ☐ Avg ☐ Poor |

17. Innovation & Impact

Novel Contribution: A digital platform that combines village fund transparency with issue reporting and tracking, improving accountability.

Comparison with Existing Systems: Unlike traditional manual systems, it provides real-time fund details and online complaint tracking in a single platform.

Societal/Industry Relevance: Enhances transparency, citizen participation, and efficient governance, supporting smart village development.

18. Final Viva Readiness (Critical)

| Check | Status |
| --- | --- |
| Project fully functional | ✔ Yes ☐ No |
| All modules tested | ✔ Yes ☐ No |
| Bugs resolved | ✔ Yes ☐ No |
| Documentation completed | ✔ Yes ☐ No |
| Demo stable | ✔ Yes ☐ No |

19. Mandatory Declarations

- ✔  Project is original work (no plagiarism)

- ✔  Code is understood by all team members

- ✔  System is ready for external evaluation

- ✔  Project documentation sample copy verified by guide

- ✔  Project exhibited at competitions

20. Additional Artifacts ( Url to be mentioned)

GitHub: https://github.com/Satwik1229/Voice-Of-Village

Demo Video: __________________________________________________

Deployment Link: ________________________________________________

21. Reviewer (Internal Guide) Observations

✔ Strengths:

✔ Weaknesses:

✔ Final Suggestion Before Viva:

22. PO / PEO / CEP Mapping (to be marked)

Program Outcomes (PO): PO1 [ ]   PO2 [ ]   PO3 [✔]   PO5 [ ]   PO10 [ ]

Program Educational Objectives (PEO): PEO1 [ ]   PEO2 [✔]   PEO3 [ ]

Complex Engineering Problem (CEP): Research-based [ ]   Design under constraints [ ]   Modern tools [✔]   Startup/Incubation scale [ ]

Declaration

We declare that the above information is true to the best of our knowledge.

Student Signatures:

1. _______________    2. _______________    3. _______________    4. _______________

Internal Guide's Remarks and Recommendations for final Viva:

Project Guide Name: CH. Sandhya

Designation: Assistant Professor

Signature (with Date): _____________________________________________

| Project Coordinator 1 | Project Coordinator 2 |
| --- | --- |
| Name: K.Ashwini | Name: M.Swapna Rani |
| Designation: Assistant Professor | Designation: Assistant Professor |
| Signature with date: ____________ | Signature with date: ____________ |

Remarks of the Project Panel (if any):